Binary Relevance on Distributed Setting for Very Wide Tabular Dataset

Milestone 0: Project Understanding and Task Division

1. Understanding of the Project

1.1 Problem Context

The project focuses on implementing Binary Relevance (BR) in a distributed computing environment for very wide tabular datasets.

Binary Relevance is a multi-label classification technique where:

- A multi-label problem with ( L ) labels is decomposed into ( L ) independent binary classification problems.

- Each label is treated as a separate binary target.

- One classifier is trained per label.

- Final predictions are obtained by combining outputs from all classifiers.

This approach is simple, modular, and highly parallelizable — making it well-suited for distributed systems.

1.2 What “Very Wide Dataset” Means

A very wide dataset typically contains:

- Extremely large number of features (columns)

- Potentially large number of labels

- High-dimensional sparse or dense representations

- Data too large to fit into memory on a single machine

Challenges include:

- Memory pressure due to high feature dimensionality

- Slow single-node processing

- Computational bottlenecks during training

- Increased I/O cost

Thus, distributed processing is required to ensure:

- Scalability

- Efficient resource utilization

- Parallel model training

- Reduced execution time

1.3 Why Binary Relevance is Suitable for Distributed Systems

Binary Relevance has a key structural property:

Each classifier is independent of the others.

There is:

- No shared model state

- No label dependency modeling

- No need for synchronized gradient updates across classifiers

This independence enables:

- Parallel training across nodes

- Parallel inference across nodes

- Minimal communication overhead

- Fault isolation

1.4 Overall System Architecture Understanding

The project aims to build a distributed pipeline consisting of three sequential stages:

- Distributed data ingestion and preprocessing

- Parallel execution of independent binary classifiers

- Aggregation of predictions into a unified output

The system will follow a distributed data-parallel design:

- Data is partitioned across worker nodes.

- Each worker performs local preprocessing.

- Each label-specific classifier is trained independently.

- Predictions are computed in parallel.

- A central aggregator combines outputs.

1.5 Detailed Understanding of Each Phase

The system is structured into three tightly connected phases that together enable scalable Binary Relevance classification on very wide tabular datasets.

Phase 1 (Distributed Data Partitioning & Preprocessing):

The primary objective is to establish a reliable computational foundation. The dataset is ingested in a distributed manner while ensuring schema consistency, correct data types, and proper handling of missing values. Feature transformations such as normalization and categorical encoding must remain consistent across all partitions to avoid statistical inconsistencies. The dataset is then horizontally partitioned (e.g., via hash-based or load-aware sharding) to balance workload across nodes while minimizing cross-node communication. The output of this phase is a clean, uniformly transformed, and distributed dataset ready for parallel model training.

Phase 2 (Parallel Execution of Binary Classifiers):

The Binary Relevance strategy is applied by decomposing the multi-label problem into L independent binary classifiers. Each classifier is trained on the same feature space but with a different label column. Because classifiers are independent, they can be assigned to separate worker nodes without parameter sharing or synchronization overhead. Models such as Logistic Regression, Linear SVM, or SGD-based classifiers may be used depending on resource constraints. Key challenges include efficient task scheduling, large-scale model storage, and handling node failures. The output of this phase is a complete collection of independently trained binary classifiers.

Phase 3 (Aggregation and Final Prediction):

Distributed inference is performed using the trained classifiers. Each node generates predictions independently, after which outputs are collected and combined per data instance. Aggregation strategies such as thresholding, majority voting, or weighted averaging are applied to produce final predictions. Care must be taken to maintain synchronization consistency, preserve instance order, and ensure scalability during aggregation. The final output is a structured prediction file (e.g., CSV or Parquet) suitable for downstream applications.

2. Division of Tasks for Each Milestone

MILESTONE 1: Distributed Data Partitioning & Preprocessing

Goal: Prepare the dataset and distribute it across compute nodes for parallel processing.

Milestone 1 Task Allocation

| Member | Primary Role | Specific Tasks |
| --- | --- | --- |
| Mustafa | Data Ingestion Lead | • Load data from storage (CSV/Parquet) • Validate schema and enforce correct data types • Handle missing values • Document data format assumptions |
| Sohaib | Preprocessing Lead | • Implement normalization (e.g., Min-Max scaling 0–1) • Perform categorical encoding (One-Hot/Label Encoding) • Ensure transformation consistency across partitions • Test preprocessing on sample data |
| Fatima | Partitioning Strategy Lead | • Design horizontal partitioning (row-based sharding) • Implement data sharding logic • Balance workload across nodes• Minimize cross-node communication overhead |
| Sameem | Distribution Framework Lead | • Set up distributed communication framework (e.g., Spark/Dask)• Deploy preprocessing tasks to worker nodes • Monitor distributed task execution• Document distributed system configuration |

MILESTONE 2: Parallel Execution of Binary Classifiers

Goal: Train all Binary Relevance classifiers in parallel across distributed nodes.

Milestone 2 Task Allocation

| Member | Primary Role | Specific Tasks |
| --- | --- | --- |
| Mustafa | Binary Classifier Design Lead | • Define BinaryClassifier class architecture • Implement Logistic Regression (from scratch) or integrate scikit-learn • Handle imbalanced class scenarios • Validate classifier using small-scale testing |
| Fatima | Training Logic Lead | • Implement node-level training loop • Perform feature-label separation • Track training metrics (loss, accuracy) • Save trained model parameters |
| Sameem | Task Distribution Lead | • Assign label/column ranges to nodes • Dispatch training tasks to workers • Monitor node-level training progress • Handle failures and retry logic |
| Sohaib | Model Collection Lead | • Collect trained models from all worker nodes • Implement model serialization/storage format • Ensure integrity of model transfer • Verify complete model aggregation |

MILESTONE 3: Aggregation and Final Prediction

Goal: Perform distributed prediction, aggregate results, and evaluate system performance.

Milestone 3 Task Allocation

| Member | Primary Role | Specific Tasks |
| --- | --- | --- |
| Fatima | Prediction Pipeline Lead | • Implement distributed prediction function per node • Handle broadcasting of new input samples • Collect predictions from all nodes • Combine predictions into unified output |
| Mustafa | Aggregation Logic Lead | • Design thresholding/voting strategy • Implement probability aggregation mechanism • Handle conflicting or overlapping predictions • Format final output (CSV/Parquet) |
| Sameem | Performance Benchmarking Lead | • Measure sequential vs distributed execution time • Compute speedup and parallel efficiency • Test scalability (1, 2, 4, 8 nodes) • Perform iso-efficiency analysis |
| Sohaib | Integration & Demonstration Lead | • Integrate all milestones into unified pipeline • Develop end-to-end demo script • Create visualizations (speedup graphs, performance plots) • Prepare final presentation and system walkthrough |

Conclusion

This project aims to design and implement a scalable, distributed Binary Relevance framework capable of handling very wide tabular datasets. The architecture leverages the independence of binary classifiers to enable parallel execution, minimize communication overhead, and achieve efficient distributed computation.

The system will be implemented in three structured milestones covering distributed preprocessing, parallel model training, and prediction aggregation — ultimately delivering a scalable and production-ready classification pipeline.